EBU6304 Software Engineering Group Project

2025-26

| Group number |  |  |
| --- | --- | --- |
| member 1 | QM no: 231220127 | Name: Bangzhen Wang |
| member 2 | QM no: 231220079 | Name: Tengyi Liu |
| member 3 | QM no: 231220563 | Name: Xiaojun Ouyang |
| member 4 | QM no: 231220091 | Name: Yuhan Sheng |
| member 5 | QM no: 231220518 | Name: Jialu Sun |
| member 6 | QM no: 231221065 | Name: Bohan Zhou |

First report

- Requirements

1.1 Project Overview

This report documents the requirements engineering process for the BUPT International College Teaching Assistant (TA) Recruitment System. The system aims to facilitate the recruitment process between Teaching Assistants (TA) and Module Organizers (MO).

System Users:

- Teaching Assistants (TA): Students seeking TA positions

- Module Organizers (MO): Faculty members who post TA positions and select candidates

- Administrator: System administrator for workload statistics

1.2 Fact-Finding Techniques

We employed multiple fact-finding techniques to gather comprehensive requirements:

1.2.1 Literature Review

- Analyzed similar TA recruitment systems at other universities

- Reviewed existing documentation and workflows

- Studied best practices for online recruitment platforms

1.2.2 User Interviews

- Conducted interviews with potential TAs to understand their needs

- Interviewed Module Organizers regarding their hiring criteria

- Gathered requirements for resume handling, skill matching, and application tracking

1.2.3 Observation

- Observed current manual recruitment processes

- Identified pain points in the existing workflow

- Documented time-consuming tasks that could be automated

1.2.4 Prototyping

- Created low-fidelity prototypes to validate user requirements

- Used iterative feedback to refine system design

- Ensured prototypes aligned with user expectations

1.3 Iteration Planning

We adopted an iterative development approach with 4 sprints distributed across three assessment phases:

Sprint Distribution

| Sprint | Phase | Duration | Focus | Key Deliverables |
| --- | --- | --- | --- | --- |
| Sprint 1 | Phase 1 | Week 1-3 | Documentation | User Stories, Prototypes, Report |
| Sprint 2 | Phase 2 | Week 4-6 | Core Development | Authentication, Profile, Jobs, Applications |
| Sprint 3 | Phase 3 | Week 7-8 | AI Features | Skill Matching, Missing Skills Detection |
| Sprint 4 | Phase 3 | Week 9-10 | Optimization | Performance, Notifications, Manual |

Iteration Details

Sprint 1 (Current - Phase 1):

- Duration: 3 weeks (Mar 6-21)

- Goal: Complete all documentation for first assessment

- Deliverables: Product Backlog, Prototypes, Report

Sprint 2 (Phase 2):

- Duration: 3 weeks (Mar 23 - Apr 11)

- Goal: Implement core MVP features

- Focus: User authentication, profile management, job posting, application system

Sprint 3 (Phase 3):

- Duration: 2 weeks (Apr 13-26)

- Goal: Add AI-powered features

- Focus: Skill matching algorithm, missing skills detection

Sprint 4 (Phase 3):

- Duration: 2 weeks (Apr 27 - May 10)

- Goal: Performance optimization and final improvements

- Focus: System optimization, user manual, testing

1.4 Prioritisation Methods

We used the MoSCoW method combined with story point prioritization:

MoSCoW Prioritisation

| Priority | Meaning | User Stories |
| --- | --- | --- |
| Must Have | Critical for MVP | US001-US005, US007-US013 |
| Should Have | Important but not critical | US006, US009, US015, US019 |
| Could Have | Nice to have | US016-US018, US020-US021 |
| Won't Have | Not in current scope | US022 (deferred to optimization) |

Prioritisation Criteria

1. Business Value: How much value does the feature add to users?

2. Dependency: Does the feature depend on others?

3. Risk: What is the technical risk involved?

4. User Frequency: How often will users use this feature?

Priority Matrix

| Priority | Count | Story Points |
| --- | --- | --- |
| High (Must Have) | 13 | 45 |
| Medium (Should Have) | 6 | 20 |
| Low (Could Have) | 3 | 10 |
| Total | 22 | 75 |

1.5 Estimation Methods

We used Planning Poker (Fibonacci sequence) for story point estimation:

| Points | Complexity |
| --- | --- |
| 1-2 | Simple, straightforward |
| 3 | Moderate complexity |
| 5 | Significant effort |
| 8+ | Complex, needs research |

Total: 22 stories, 75 story points

| Sprint | Points | Focus |
| --- | --- | --- |
| Sprint 1 | 17 | Documentation |
| Sprint 2 | 26 | Core features |
| Sprint 3 | 18 | AI features |
| Sprint 4 | 14 | Optimization |

1.6 Summary

This phase established the foundation for the TA Recruitment System through:

1. Comprehensive Requirements Gathering: Using multiple fact-finding techniques to capture all stakeholder needs

2. Structured Iteration Planning: Dividing development into 4 manageable sprints across three assessment phases

3. Clear Prioritisation: Applying MoSCoW method to focus on high-value features first

4. Realistic Estimation: Using Planning Poker for story point allocation based on team capacity

The Product Backlog contains 22 user stories with 75 total story points, ready for implementation in Phase 2.

- Supporting material

Appendix A: Interview Questions

For Teaching Assistants

1. What information would you include in your TA profile?

2. How important is AI-based job recommendation?

3. What factors influence your job application decision?

4. How would you like to track application status?

For Module Organizers

1. What criteria do you use to select TA candidates?

2. What skills are most important for your courses?

3. Would AI-assisted candidate matching be helpful?

Appendix B: Survey Results

TA Survey Summary

- prefer keyword search over category browse

- prefer PDF resume format

- want real-time application status updates

- interested in AI skill matching

MO Survey Summary

- prioritize skills match in selection

- prefer combined profile + resume format

- find AI recommendations helpful